- Research question Which kinds of memory improve a frozen model's accuracy, and which combinations help or interfere with each other? Experiment

  - Install Pi as an isolated research baseline with GLM 5.3 Flash. Do not restore the retired Pi engine inside Optimus.

  - Implement six memory types: procedural (how to act), semantic (facts), episodic (past runs), causal (actions and outcomes), prospective (future obligations), and metacognitive (known weaknesses).

  - Store provenance, timestamps and scope. Define write, retrieve, revise and forget operations; test stale and conflicting memories.

  - Compare no memory, ordinary retrieval, each type alone and selected combinations under equal storage, retrieval and context budgets. Keep model weights and tools fixed.

  - Use multi-session coding and information-retrieval tasks where useful experience transfers to new instances. Separate the memory-building stream from held-out evaluation; never store hidden answers.

Evaluation Task success, grounded factual accuracy, memory relevance, interference, stale-memory errors, tokens, latency and cost. Repeat runs and report uncertainty. Ablate memory type, write policy and retrieval policy separately. Deliverables / completion Runnable memory adapters, versioned task splits and configs, memory/trajectory logs, ablation results and a recommendation backed by held-out evidence. A well-supported negative result counts; improvement is a hypothesis, not the acceptance gate. Pin the model/provider and Pi revision. Any later Optimus integration must use the owned native runtime.

Phase 0 - Pin Pi revision, GLM 5.3 Flash provider/model ID, system prompt, tool versions, temperature/decoding, context limits and environment image. Define run IDs and seeds. Run Pi without persistent memory on a small coding/IR smoke set. Capture trajectories, tokens, latency, tool calls and task outcomes.

Phase 1 – Baseline (generic menmory retrieval), WP 1.1: Unified Storage (SQLite + Vector), WP 1.2: Six Memory Type Adapters and Memory Operations , WP 1.3: Token Budget Controller.

| Operation | What it does | Rules |
| --- | --- | --- |
| Write | Adds a record after checking for duplicates and conflicts | Runs through the write policy under test; rejects anything drawn from graders or hidden answers |
| Retrieve | Returns the top records for the current step | Filters by scope and status, ranks by the retrieval policy under test, stops at the retrieval budget |
| Revise | Creates a new version and marks the old one superseded | Needs new evidence with provenance; keeps the chain via supersedes |
| Forget | Marks a record retracted or expired | Triggered by contradiction, expiry or the storage cap; the eviction rule is logged |

Token Budget Controller

| Budget | Applies to | Rule |
| --- | --- | --- |
| Storage | Total tokens held in the store per scope | Same cap for every condition; eviction by the stated forget rule |
| Write | Records written per session | Same cap for every condition |
| Retrieval | Records returned per turn | Same maximum count and token total |
| Context | Tokens of the memory block in the prompt | Same cap, same position, same format |

Phase 2 — Dataset integration Integrate LongMemEval/LoCoMo; build the custom multi-session coding suite; define train/memory-build/validation/test splits.

No single public dataset cleanly matches all six memory types plus multi-session coding. The strongest design is a two-track evaluation: (A) a controlled multi-session coding benchmark built from real repositories and reproducible tests, and (B) established long-term-memory/IR benchmarks for external validation.

## 7.1 Track A — Multi-session Coding (Primary)

| Resource | Use | Recommendation | Caution |
| --- | --- | --- | --- |
| SWE-bench Lite | Development/smoke tests for coding-agent execution | Use first for cheaper iteration | Do not expose gold patches/test answers to memory |
| SWE-bench Verified | Held-out external coding evaluation | Use as final/late-stage validation | 500 engineer-verified solvable issues; Docker harness is reproducible |
| Custom multi-session coding set | Main causal experiment | Create task chains where Session N experience can help Session N+1 | Keep memory-building and held-out evaluation streams strictly separate |
| RepoBench | Repository-level code retrieval/completion subtests | Optional retrieval-focused coding component | Not a substitute for full agentic task success |

Recommended construction: select 10–20 open-source repositories; create 3–5 task chains per repository. Earlier tasks generate legitimate experience (workflow, repository conventions, debugging discoveries, causal observations). Later tasks are different but related instances. The held-out task must not have its expected patch, test oracle, or answer stored in memory.

## 7.2 Track B — Information Retrieval / Long-Term Memory

| Dataset | What it tests | Role |
| --- | --- | --- |
| LongMemEval | Information extraction, multi-session reasoning, knowledge updates, temporal reasoning, abstention | Primary memory benchmark; 500 questions and timestamped histories |
| LoCoMo | Very long multi-session conversations; single-hop, multi-hop, temporal, open-domain and adversarial questions | Secondary benchmark and retrieval stress test |
| BEAM | Long coherent conversations up to 10M tokens; ten memory abilities; includes coding/math/general domains | Long-context and component-ablation validation |

Use public memory benchmarks to validate the memory subsystem itself, but do not let them replace the custom coding experiment: the research question is specifically about agent experience transfer under a frozen coding-capable agent.

## 7.3 Dataset Splitting

Memory-building stream: tasks/interactions allowed to create memories.

Validation stream: used to tune retrieval k, thresholds and policy parameters.

Held-out test stream: never used for memory construction, threshold tuning or prompt selection.

Stress stream: deliberately constructed stale/conflicting cases with known ground truth.

- Phase 3 - Run Tier 0–6 experiment matrix with fixed budgets and repeated seeds.

| Tier | Conditions | Purpose |
| --- | --- | --- |
| Tier 0 | No memory; ordinary retrieval | Establish baseline and generic retrieval benefit |
| Tier 1 | Each of six memory types alone | Measure marginal contribution of each type |
| Tier 2 | 3–5 theory-driven pairs | Test complementarity/interference |
| Tier 3 | One selected 3–4 type combination + all-six exploratory | Test composition effects without 63-condition explosion |
| Tier 4 | Write-policy ablation on top 2 conditions | Separate storage policy from memory type |
| Tier 5 | Retrieval-policy ablation on top 2 conditions | Separate retrieval from memory type |
| Tier 6 | Stale/conflict stress tests | Measure harmful-memory behavior |

Phase 4 — Analysis	Compute success, accuracy, relevance, interference, stale errors, tokens, latency, cost and uncertainty; analyze failure cases.

# 8. Evaluation Framework

| Metric | Definition | How to measure |
| --- | --- | --- |
| Task success | Did the agent complete the task? | Executable tests / exact task outcome |
| Grounded factual accuracy | Are claims supported by available evidence? | Reference answer + evidence attribution checks |
| Memory relevance | How useful were retrieved memories for this task? | Gold relevance labels on a sample + retrieval metrics |
| Interference | Did memory make an otherwise solvable task fail or worsen? | Paired no-memory vs memory outcome; classify causal interference |
| Stale-memory error | Did outdated memory cause a wrong action/answer? | Injected or naturally superseded facts with versioned truth |
| Token overhead | Extra input/output context caused by memory | Provider usage logs |
| Latency | Added end-to-end latency | p50/p95 wall-clock time |
| Cost | API/tool/memory cost | Provider pricing × token/tool usage |

## 8.1 Statistical Reporting

Run each condition over multiple seeds/repeated trials; do not rely on a single run.

Report mean and 95% confidence intervals (or bootstrap intervals where task-level outcomes are non-Gaussian).

For binary task success, report absolute success-rate difference and paired confidence intervals where the same task instances are evaluated under two conditions.

For retrieval, report Recall@k / Precision@k / nDCG where relevance labels are available.

For cost/latency, report median and p95 rather than mean alone.

Record all failed runs, tool errors and infrastructure failures separately from model/task failures.